ACTION MINUTES.

- INITIAL MEETING OF TEAM <team name> HELD ON 28/01/2013 IN Teeside University GO.31.

- TEAM MEMBERS PRESENT Kay Elloway, Steve Walker, Alex Opie and Ryan Brewer

- APOLOGIES FOR ABSENCE N/A

- ABSENT (Without apologies) Adrian Lastovicka

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Discussed people’s strongest points. Decided who would be better for what job eg: designing website and paperwork. | All | 03/02/2014 | 03/02/2014 |
| Decided upon making an app and a website (time constrains considered) | All | 29/04/2014 | 29/04/2014 |
| Decided upon Kay to begin with the documentation eg Minutes and moodboard and story board would be decided upon as a group. | All | N/A | N/A |
| Date/Time of next meeting: | 03/02/2014 | GO.31 | 12PM – 1PM |

ACTION MINUTES.

- MEETING OF TEAM AWESOME HELD ON 03/02/2014, 12 – 1PM IN Coffee Shop

- TEAM MEMBERS PRESENT Kay Elloway, Steve Walker, Alex Opie, Adrian Lastovicka

- APOLOGIES FOR ABSENCE Ryan Brewer

- ABSENT (Without apologies) N/A

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Decided on starting moodboard and working on logo for initial designs. | Alex | 17/02/14 | 14/02/14 |
| Decided on some possible colours and research will be taking place. | All | 17/02/14 | 14/02/14 |
| Structure of website was talked about and pages were decided. | All | N/A | N/A |
| Decided on a main look and feel for the website that the team was happy with. | All. | N/A | N/A |
| Date/Time of next meeting: |  |  | 24/02/2014 |

ACTION MINUTES.

- MEETING OF TEAM Team Awesome HELD ON 24/02/2014 IN The Space.

- TEAM MEMBERS PRESENT Kay Elloway, Steve Walker, Alex Opie, Adrian Lastovicka

- APOLOGIES FOR ABSENCE Ryan Brewer

- ABSENT (Without apologies) N/A

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Plans were to be made for the design of the app | Adrian | 29/04/14 | 29/04/14 |
| Documentation will be discussed as a group. | All | 10/03/14 | 10/03/14 |
| Wireframe for desktop site to be done on computer as wireframe. | Steve | 03/03/14 | N/A (Decided to copy existing wireframes as scanned in) |
| Date/Time of next meeting: |  |  | 10/03/14 |

ACTION MINUTES.

- MEETING OF TEAM AWESOME HELD ON 10th March

- TEAM MEMBERS PRESENT Kay Elloway, Steve Walker, Alex Opie

- APOLOGIES FOR ABSENCE N/A

- ABSENT (Without apologies) Ryan Brewer, Adrian Lastovicka

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Quality plan to be completed | Steve Walker | 14th March | 12th March |
| Content Analysis to be started and completed | Alex Opie | 14th March | 13th March |
| Statement of purpose to be completed | Adrian | 13th March | 18th March |
| Market Analysis to be complete | Ryan Brewer | 14th March | 13th March |
| Navigation chart update | Ryan Brewer | 14th March | 11th March |
| Date/Time of next meeting: |  |  | 17th March |

ACTION MINUTES.

- MEETING OF TEAM AWESOME HELD ON 17th March

- TEAM MEMBERS PRESENT Kay Elloway, Steve Walker, Alex Opie, Ryan Brewer, Adrian Lastovicka

- APOLOGIES FOR ABSENCE N/A

- ABSENT (Without apologies) N/A

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Client feedback was received and was to be worked on | All | 22/04/14 | 29/04/14 |
| Date/Time of next meeting: |  |  | 24th March |

ACTION MINUTES.

- MEETING OF TEAM AWESOME HELD ON 24th March

- TEAM MEMBERS PRESENT Kay Elloway, Steve Walker, Alex Opie, Ryan Brewer

- APOLOGIES FOR ABSENCE N/A

- ABSENT (Without apologies)  Adrian Lastovicka

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Steve was to complete most of website during break | Steve Walker | 22/04/14 | 22/04/14 |
| Steve to make a backup app in case of team member failure | Steve Walker | 22/04/14 | 22/04/14 |
| Organise minutes and put into one document. | Kay Elloway | 22/04/14 | 28/04/14 |
| Date/Time of next meeting: |  |  | 22nd April |

ACTION MINUTES.

- MEETING OF TEAM AWESOME HELD ON 22nd April

- TEAM MEMBERS PRESENT Kay Elloway, Steve Walker, Alex Opie, Ryan Brewer

- APOLOGIES FOR ABSENCE Adrian Lastovicka

- ABSENT (Without apologies)  N/A

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Content needs to be put in for actual event | Steve Walker | 28/04/14 | 29/04/14 |
| Keeping the group up to date with tasks | All | N/A | N/A |
| Date/Time of next meeting: |  |  | 29th April |

ACTION MINUTES.

- MEETING OF TEAM AWESOME HELD ON 29th April

- TEAM MEMBERS PRESENT Steve Walker, Alex Opie, Ryan Brewer, Adrian Lastovicka

- APOLOGIES FOR ABSENCE Kay Elloway

- ABSENT (Without apologies)  N/A

- ACTIONS

| What was decided | Who is responsible for action | When is action to be completed | Actual completion time/date |
| --- | --- | --- | --- |
| Website to be cleaned up ready for hand-in | Steve | 29/04/14 | 29/04/14 |
| Documentation to be finished and finalised ready for hand-in | Alex | 29/04/14 | 29/04/14 |
| App to be finalised ready for hand-in | Adrian | 29/04/14 | 29/04/14 |
| Images to be cleaned up for better quality | Ryan | 29/04/14 | 29/04/14 |
| Date/Time of next meeting: |  |  | N/A (Final meeting held) |